Team 4 Meeting

Date/time:

2/23/2016 7:00pm (Google Hangout)

Attendee:

Li

Casey

Jason

Chris

Topics:

* UI - Casey
  + Yellow
    - Current search requirements
      * Updated planned by Thursday (Casey)
    - Green
      * Note taking in progress finished by the weekend (Casey)
* UI – Jason
  + Yellow
    - Linked data finish by Wednesday (Jason)
    - Update for Yellow page again on Thursday (Jason)
* Documentation
  + Start working on the tutorial (Jason)
  + L0 test case results (Jason)
  + Simulator issues (Jason)
  + QA plan (Li)
  + Review all other section of the Assembla and create skeleton section for all (Li)
  + L1 Test case write up for Friday (Li)
  + Use case update (Chris)
  + Review QA review site (Chris)
  + Loading screen (Chris)
  + Risk management (Team)
  + Talk with Faulk about meeting on Friday(Chris)

Tasks/Due by:

* + Updated to yellow page (Casey) 2/25
  + Green page posted (Casey) 2/28
  + Link yellow page v 1 (Jason) 2/26
  + Link yellow page v 2 (Jason) 2/27
  + Start tutorial (Jason) 3/1
  + L0 test case results (Jason) 3/1
  + Simulator issues (Jason) 2/27
  + QA plan (Li) 2/26
  + Review all other section of the Assembla and create skeleton section for all (Li) 2/29
  + L1 Test case write up for Friday (Li) 3/2
  + Use case update (Chris) 3/1
  + Review QA review site (Chris) 2/28
  + Loading screen (Chris) 3/5
  + Risk management (Team) Continues
  + Talk with Faulk about meeting on Friday(Chris) 2/27