Team 4 Meeting

Date/time:

3/3/2016 6:00pm (Google Hangout)

Attendee:

Li

Casey

Jason

Chris

Topics:

* Redesign of Assembla site
  + Talked about changes to the meeting notes
  + Talked about the use case site
  + System I/O of the system needs to be updated
  + Core Requirements need to be updated
  + Continue to evolve the sites until Wed
* QA
  + Looked at the requirements for the Tests and Li added the requirement for 500 ms for button time to follow on screen
* Casey
  + All UI is finished but the green screen
  + Commit to changes was initiated just before the meeting
  + Edit button works on Red page
  + L0 test data and results task (Casey)
* Li
  + Currently working on Module Interface Specification
    - Expected to be done by Friday
* Question
  + Need to talk to Prof Faulk about User guide design

Tasks/Due by:

* Meeting notes page (Li / Chris) 3/9/2016
* Use case site (Li / Chris) 3/9/2016
* System I/O page (Jason/Chris) 3/9/2016
* Core Requirements (Jason/Chris) 3/9/2016
* Finish green Page (Casey) 3/7/2016
* L0 test data and results task (Casey/Team) 3/9/2016
* Module Interface Specification (Li) 3/4/2016
* Talk to Prof User guide design (Team) 3/4/2016