Team 4 Meeting

Date/time:

3/8/2016 7:00pm (Google Hangout)

Attendee:

Li

Casey

Jason

Chris

Topics:

* Discussed follow on meeting for Thursday at 6pm via Google hangout
* Merge branches
  + Jason merged the remaining branch items for UI and testing into the main branch
* Test Cases
  + L0
    - Casey created test cases and tested them in the meeting.
      * Issues were created as the branches were merged into the main branch.(Casey/Jason)
      * (Jason/Casey) Attempts at resolution for the issues by next meeting.
  + L1
    - Test cases need to be done by Friday (Jason/Casey)
* Yellow Page
  + Search updated and finished
* Software requirements
  + Sections 3 and 4 need to be updated/filled in (Chris)
* Final presentation
  + If any items that need to be added to the presentation need to slacked by Thursday (Team)

Tasks/Due by:

* L0 test code finished (Casey/Jason) 3/10
* L1 test code finished (Jason/Casey) 3/11
* Sections 3 and 4 need to be updated/filled in (Chris) 3/9
* If any items that need to be added to the presentation need to slacked by Thursday (Team) 3/10