Team 4 Meeting

Date/time:

2/9/2016 7:00pm (Google hangout)

Attendee:

Li

Casey

Jason

Chris

Topics:

* Confirmed that Caleb is no longer part of our team
* Talked about adding a second weekly meeting
  + Agreed to meet after Fridays class at around 6pm starting on the 19th.
* Documentation
  + Rework
    - Requirement document (Chris)
    - Risk Mitigation (Chris)
  + Currently in progress
    - Use case
      * Main Page
        + Emergency (Li)
        + Resource (Li)
        + Support (Li)
      * Red Page
        + Crisis Line (Chris)
        + ‘911’ (Chris)
        + Custom number (Chris)
        + Settings Yellow page (Chris)
      * Yellow Page
        + L1 temp yellow page (Chris)
        + Hospital call (Chris)
        + Clinic Call (Chris)
        + Vet Center Call (Chris)
        + Hospital Direction (Chris)
        + Clinic Direction (Chris)
        + Vet Center Direction (Chris)
      * Green Page
        + L2 Temp Green (Li)
        + Recreation event (Li)
    - Test Case
      * Create L0 test cases (Li)
    - Software requirements
      * Casey created a rough draft of the software requirements
    - Program
      * L0
        + UI (Casey)

Casey has created sketches of the UI

UI created in Xcode (Casey)

* + - * + Programming (Jason)

Working on basic shell of program for UI creation

Create basic implementation for L0 goals (Jason)

* + - Other
      * Assembla
        + Slack integration for project 2 (Jason)
        + Work on other integration (Jason)

Tasks/Due by:

Emergency (Li) 2/13/2016

Resource (Li) 2/13/2016

Support (Li) 2/13/2016

L2 Temp Green (Li) 2/13/2016

Recreation event (Li) 2/13/2016

Create L0 test cases (Li) 2/13/2016

Requirement(rework) (Chris) 2/10/2016

Risk (Rework) (Chris) 2/10/2016

Crisis Line (Chris) 2/13/2016

‘911’ (Chris) 2/13/2016

Custom number (Chris) 2/13/2016

Settings Yellow page (Chris) 2/13/2016

L1 temp yellow page (Chris) 2/13/2016

Hospital call (Chris) 2/13/2016

Clinic Call (Chris) 2/13/2016

Vet Center Call (Chris) 2/13/2016

Hospital Direction (Chris) 2/13/2016

Clinic Direction (Chris) 2/13/2016

Vet Center Direction (Chris) 2/13/2016

UI created in Xcode (Casey) 2/13/2016

Assembla - Slack integration for project 2 (Jason) 2/10/2016

Create basic implementation for L0 goals (Jason) 2/13/2016

Work on other integration (Jason) 2/13/2016

|  |  |
| --- | --- |
| **2/9/2016** | |
| Assigned Tasks & Progress | Requirement(rework) (Chris) 2/10/2016  Risk (Rework) (Chris) 2/10/2016  Crisis Line (Chris) 2/13/2016  ‘911’ (Chris) 2/13/2016  Custom number (Chris) 2/13/2016  Settings Yellow page (Chris) 2/13/2016  L1 temp yellow page (Chris) 2/13/2016  Hospital call (Chris) 2/13/2016  Clinic Call (Chris) 2/13/2016  Vet Center Call (Chris) 2/13/2016  Hospital Direction (Chris) 2/13/2016  Clinic Direction (Chris) 2/13/2016  Vet Center Direction (Chris) 2/13/2016 |
| Issues |  |
| Plans | * To have tasks done by due date, or request help from other members |
| Comments |  |

To have tasks done by due date, or request help from other members